# QueryBook — Two-System Architecture, Editions, Embodiments & Build Roadmap

Version 1.0 · 2026-10-02 · Prototype v9.52 · Status: architecture BUILT; feature roadmap SPEC

# 0. Purpose

This document records the re-architecture of the QueryBook prototype into **two clearly

separated systems — Ingestion and Query** — plus the three mechanisms requested to carry the

product forward: a staged, automated ingestion strategy, editions (light / medium /

full), and embodiments (one engine, many surfaces, for conventional and AI-based

infrastructure). It closes with a phased roadmap that maps the ~150 features still missing

from the prototype (per the Registry audit) into build waves.

Everything here respects the QueryBook covenant: the engine is deterministic and

provenance-tracked; no LLM asserts facts; queries return a cited answer or an honest UNKNOWN.

# 1. Two systems: Ingestion and Query

The UI is now organised around two systems with a dedicated Home landing (/) that

presents them side by side. Every page's navigation is grouped the same way.

| System | Job | Prototype surfaces |
| --- | --- | --- |
| Ingestion | Grow the knowledge base — staged and automated | Ingestion Studio (/ingest), Console/agents (/dashboard), Language learning (/language) |
| Query | Ask the knowledge base — grounded or UNKNOWN | Chat (/chat), Language query/translate/speak (/language), Scene Director (/director), Voice (/voice) |

New in v9.52: home.html (two-system landing), ingest.html (Ingestion Studio), and the

/api/system endpoint that returns the two-system overview (features by system, edition,

live ingestion strategy, embodiment matrix).

# 2. Ingestion strategy — staged & automated

Ingestion grows along a deliberate stage ladder, not ad hoc. QueryBook works the

active stage first; later stages unlock as earlier ones mature. The ladder is implemented

in qb_ingest_strategy.py and surfaced at /api/ingest/strategy and in the Ingestion Studio

(progress bars per stage, the recommended next action, one-click "Start this stage" that

launches the stage's agents).

| # | Stage | Status | Source | Goal | Covenant |
| --- | --- | --- | --- | --- | --- |
| 1 | Language | BUILT | Bundled public-domain corpora + dictionaries (offline, no LLM) | English Phases 1–4, then each language to completion | Deterministic; grounded to auditable dictionary/store facts |
| 2 | Deterministic | BUILT | Rule generators (mathematics, geometry, arithmetic) | Grow verified, reproducible fact domains continuously | Rule-derived + content-hashed |
| 3 | History | PLANNED | Public-domain timelines & reference works | Dated, sourced event Fact Units | 'recorded by X' ≠ asserted truth |
| 4 | News | PLANNED | Polite web harvest of current-events feeds | Current-event Fact Units, attributed + timestamped | Attributed utterances (said ≠ true) |
| 5 | Culture | PLANNED | Reference works on customs & society | Cultural knowledge as sourced Fact Units | Descriptive, sourced; avoids caricature |
| 6 | Art | PLANNED | Public-domain catalogs of works/artists/movements | Works/artists/movements as linked Fact Units | Catalog facts with provenance; fact ≠ interpretation |

"Automated & strategic" means: the engine reports the active stage and its live progress,

recommends the exact agents to run, and can launch them — so ingestion advances itself along

the ladder instead of requiring an operator to wire agents by hand.

# 3. Editions — modular by subsystem

QueryBook is packaged in three editions, split by subsystem, selected at launch with

QB_EDITION=light|medium|full (default full). Implemented in qb_editions.py; the API

(/api/edition) and every UI surface consult it to enable/disable subsystems.

| Edition | Contents | Footprint |
| --- | --- | --- |
| Light | The Query system + Language ingestion + Q&A/direct Fact-Unit injection | Minimal RAM/disk; fully offline, no cloud |
| Medium | Light + deterministic / history / news ingestion, web harvest, the reasoning / creativity / planner agents, speech, Voice Lab | Moderate; optional cloud (TTS/LLM) |
| Full | Everything + dialects, LIL, PIL, UIAS, Scene Director, culture & art ingestion, enterprise/SaaS | Server-grade; all subsystems |

An edition is a set of subsystem feature-flags; it changes packaging and what the UI exposes,

never the engine's semantics or the covenant.

# 4. Embodiments — one engine, many surfaces

The core (Fact-Unit store + FQL + covenant gate + language/speech engine) is a dependency-free

library. An embodiment wraps it for a given infrastructure. Declared in

qb_embodiment.py; served at /api/embodiments.

| Embodiment | Surface | Infrastructure | Status |
| --- | --- | --- | --- |
| Chatbot | Conversational UI | Conventional + AI | Built |
| AI Engine (HTTP API) | REST/JSON service | Conventional | Built |
| Command-line / batch | CLI + stdio | Conventional | Built |
| Embeddable library | Python import | Conventional | Built |
| AI tool / MCP server | Tool / function calling | AI-based | Roadmap |
| Middleware / sidecar | In-line verification layer | AI-based | Roadmap |
| Client SDKs | Language bindings | Conventional + AI | Roadmap |

The distinctive AI-infrastructure embodiments are the MCP tool (QueryBook as a trustworthy

ground-truth tool an agent can call — it returns cited facts or UNKNOWN, so a model cannot

launder a guess through it) and the middleware/sidecar (a provenance firewall that checks

every model claim against the store before it reaches the user). Both are roadmap; the engine

and /api/verify they build on are already built.

# 5. Roadmap — adding the missing features

The Registry audit found the prototype fully supports 29 of 219 enumerated features, partially

supports 40, and is missing 150. The program below turns the audit's functional areas into

build waves, aligned to the editions above.

## Wave 1 — finish the partials (target: Medium edition complete)

- LIL identity: give the voiceprint demo a real backend (record → profile → match →

authenticate), consent-gated.

- PIL interpretation: give paralinguistics (tone/emotion/pacing/arousal) a real backend;

wire it into query interpretation.

- Query understanding [059–067]: entity/predicate resolution, intent, scope, query

expansion as first-class stages.

- Response generation [156–165]: ranking, coherence, multi-hop, export.

- Analytics & quality [166–172]: coverage/quality dashboards.

## Wave 2 — ingestion stages 3–6 (History → News → Culture → Art)

- Build the history, news, culture, art domains as deterministic generators + polite

web harvest, each attributed and provenance-tracked, advancing the stage ladder.

## Wave 3 — knowledge structure & assessment (Full edition depth)

- Ontology / concept graph [068–080]; Assessment / education [081–096];

Reader / educator / collaboration [119–155].

## Wave 4 — enterprise & integrity (Full edition breadth)

- Licensing & rights [097–108]; NFT / provenance-on-chain [109–118];

UIAS integrity audit [204–209]; Deployment / API gateway / webhooks [173–177];

multi-tenant SaaS.

## Wave 5 — AI-infrastructure embodiments

- MCP tool server and middleware/sidecar over /api/verify; client SDKs.

Throughout, model-training features ([051–058]) remain intentionally out of scope by covenant

(QueryBook trains no statistical model to assert facts); their intent is met deterministically.

# 6. What shipped in v9.52 (this change)

- Two-system Home landing and Ingestion Studio pages; all page navs regrouped into

Ingestion vs Query with a Home link.

- qb_ingest_strategy.py — the staged, automated, edition-aware ingestion ladder, with live

progress and a recommended next action; /api/ingest/strategy.

- qb_editions.py — light/medium/full tiers by subsystem; /api/edition; QB_EDITION.

- qb_embodiment.py — the embodiment manifest + conventional/AI matrix; /api/embodiments.

- /api/system — the combined two-system overview that drives the Home page.

- No regressions: director QC 12/12, dialect QC 7/7, pronunciation QC 33/33; all pages serve.