# Maximum Facts, Minimum Budget

Collection plan for QueryBook using people, carts and the Ray-Ban Meta Gen 2 with Meta's developer toolkit

October 2026 · Recommendations only — no change to QueryBook's design. All prices are rough US estimates; check current prices before buying.

# 1. The rule that drives everything

Maximize closed questions per dollar, not raw volume. A fact counts only when it serves a chosen purpose and a knowledge level. Cost per closed question is measured weekly and decides where the money goes.

Read before you sense. Free, authoritative sources can be ingested at almost no cost:

- traffic codes, US federal sign standards and crash records;

- physics and units tables;

- open datasets such as Wikidata (CC0).

Sensors cost far more per fact, so spend them only on what cannot be read: real scenes, real motion, touch and the local situation.

# 2. Principles this plan applies

- Levels: knowledge is built in levels — perception (L1), concepts (L2), behaviour and rules (L3), situations (L4), prediction (L5), advice (L6), review (L7). Each level rests only on the one below.

- Purpose first: nothing is collected unless a chosen purpose needs it. Pilot purposes: P1 “What is this, and where did I see it?” and P2 “Cross the street safely”; later P3 indoor movement and P5 home and kitchen hazards.

- Return on investment: foundations first, because everything above reuses them; durable knowledge before fast-changing knowledge; “good enough for the purpose” before fine detail.

- Questions as a map: every level records the questions it raises; the open-question record steers the next collection.

- Directed collection: QueryBook's harvesting asks for the exact view, sound or touch it needs, instead of recording everything.

# 3. Who collects what

| Knowledge | Cheapest suitable collector | Why |
| --- | --- | --- |
| Rules, definitions, physics, statistics (L2–L3) | Documents and open data | Close to free, lasting, high reuse |
| Fixed places — a crossing, a room, day and night (L1, L4) | Cart with a camera mast | Steady, repeatable, can run unattended |
| Hazard scenarios (P2) | Cart | No risk to people |
| Touch — weight, hardness, heat, grip (L2) | Cart with an arm | Repeatable; safe with no-contact heat sensing first |
| Daily life, the human viewpoint, directed look requests | Human wearers with the glasses | Only people give the real-product view |
| Advice and warnings (L6) | Human wearers | Only people can show whether advice is understood |

# 4. Equipment by budget tier

## Tier 1 — Starter (about $1,000–1,500)

| Item | Approx. cost |
| --- | --- |
| Ray-Ban Meta Gen 2, one pair | ~$380 |
| Android phone for the toolkit app (or an existing phone) | $0–400 |
| Human-pushed cart: garden or utility wagon, a 1.6 m camera mast, an old phone or webcam as the camera, a power bank | ~$150–300 |
| Pan-tilt kit (servos) plus a small single-board computer (e.g. Raspberry Pi), so QueryBook can aim the camera | ~$150 |
| 1 TB USB SSD (backup mirror) | ~$80 |
| Do-it-yourself vibrating wristband (ESP32-class board plus two vibration motors) | ~$20–40 |
| Secure link: WireGuard or Tailscale (free tier) and home Wi-Fi | $0 |
| Software: QueryBook, MediaPipe, open-source tools | $0 |

A cart pushed by a person is the cheapest “robot” there is: a steady, repeatable, eye-height view, with no motors needed to start.

## Tier 2 — only after Tier 1 results justify it (add about $800–1,500)

| Item | Approx. cost |
| --- | --- |
| Low-cost depth camera (e.g. Luxonis OAK-D Lite class) | ~$150–300 |
| Open-source low-cost robot arm (e.g. the SO-101 used by Hugging Face's LeRobot project) | ~$150–300 in parts |
| Touch sensing: weighing sensors for force and weight, an infrared thermometer, a contact microphone | ~$50 |
| One high-detail touch sensor (DIGIT class) | a few hundred dollars |
| Motor kit for the cart, so it can run unattended at a fixed site | ~$300–500 |

## Tier 3 — only if the measured return says so

- A second pair of glasses for a second wearer.

- A robot dog, only if the routes need kerbs or rough ground. A humanoid robot is not worth it yet for this purpose.

## People

Start with yourself plus one or two consenting volunteers. If wearers are paid, budget by the hour and spend wearer time only on human-only work (the last two rows of section 3).

# 5. Schedule (12 weeks)

| Weeks | Work | Cost | Facts expected |
| --- | --- | --- | --- |
| 1–3 | Read first: ingest the free sources for P1 and P2 — traffic codes, crash records, physics, object properties | ~$0 | Most facts per dollar in the plan; the L2–L3 foundation |
| 1–2 | Buy Tier 1; test the glasses (stream quality, total delay, endurance) mounted on the cart's mast | Tier 1 | L1 measurements of the glasses |
| 3–6 | Cart at fixed sites: a chosen crossing and a room, day and night; the pan-tilt aimed by QueryBook's look requests | Low (your time) | L1 and L4 scene facts; P2 recordings for replay testing |
| 4–8 | Human wearers: directed look requests in daily life (P1), 1–2 hours a day each | Wearer time | Human-view L1 facts; confirmations and corrections |
| 7–8 | Review: cost per closed question for each collector | — | Decision on Tier 2 |
| 9–12 | Tier 2 if justified: arm and touch sensing for P5; motorized cart at a fixed site; replay tests of P2; wristband against spoken warnings | Tier 2 | Measured L2 touch facts; L5 and L6 test results |

# 6. How look requests work

- The open-question record raises a need (for example: “cannot tell a kerb from a crossing — need views of crossings at night”).

- QueryBook issues a request: the object, the view needed (angle, distance, lighting), the reason, the priority and an expiry time.

- The cart's pan-tilt is aimed directly; a human wearer may accept or decline, and is guided by voice through the glasses' speakers (“a little left… hold still… got it”).

- The request completes only when the object is identified and held in view from the angles, distances and lighting asked for.

- The capture is filed at the right level and closes the question — or opens a new one.

# 7. Data link

- Path: glasses → (Bluetooth) → phone → (Wi-Fi or mobile data) → the computer running QueryBook. Carts connect over Wi-Fi.

- Small live traffic — requests, what was seen, confirmations — is sent immediately.

- Video and audio are stored on the device and uploaded later, by default on Wi-Fi; deleted only after the computer confirms receipt by checksum.

- Encrypted end to end through a private VPN (WireGuard or Tailscale). QueryBook's port is never opened to the internet.

- Each sense — video, audio, touch — is kept in its own stream on one shared timeline. The USB SSD serves as the backup mirror.

# 8. How the budget is protected

- Every collector earns its keep: each week compare cost per closed question for documents, cart, wearers and arm; move effort and money to whichever is cheapest for the open questions; stop expanding anything not being drawn on.

- Directed, not continuous: carts and wearers capture in full only when a request is open; otherwise they log only what was seen. This saves storage, data and review time.

- Collect once, reuse many times: recorded scenes go into the replay library and are re-run after every improvement, at no extra collection cost.

- Buy in steps: Tier 2 and Tier 3 purchases happen only when the numbers from the tier before show a payoff.

# 9. Safety, consent and privacy

- Wearers give informed consent, may decline any request and can stop at any time; quiet hours and a single “stop all requests” command.

- No requests while a wearer is crossing a road, driving, cycling or on stairs. Hazards are tested with carts or simulations, never aimed at people.

- No identification of bystanders; no look requests aimed at a particular person without that person's agreement.

- Touch: never touch people; robots measure heat without contact first; strict force limits; touch only with permission (not shop goods or other people's property).

- Recording laws differ by place; some places ban camera glasses. If this is research, have an ethics board approve the protocol first.

- Check Meta's developer terms (research and commercial use, where data goes) and keep the design device-independent.

# 10. What to measure weekly

| Measure | Why it matters |
| --- | --- |
| Questions closed, per collector | Shows which collector is productive |
| Cost per closed question (equipment spread over the weeks, plus people's hours) | The main decision number |
| Facts used in at least one conclusion, against facts stored | Exposes wasted harvesting |
| Purposes completed (P1, then P2) | Progress measured by capability, not volume |

# 11. Bottom line

About $1,000–1,500 to start. The largest single source of facts — free documents and open data — costs almost nothing. The cart provides cheap round-the-clock coverage and the safe testing; people supply only what only people can. Further spending follows the measured return.